OMS ENTERPRISE

Product Backlog

The living roadmap for engines, releases, technical debt and commercial growth

Version 1.0 · 12 July 2026

# 1. Purpose and operating rules

This backlog is the single source of truth for OMS product development. Work is organised by engine, prioritised by business value and dependency, and released through controlled versioned builds.

No sprint may modify unrelated stable modules.

Every database change must ship with a migration and rollback note.

Every completed item must be recorded in Release Notes.

Critical work must pass PHP syntax checks and a written test plan before deployment.

# 2. Engine portfolio

| Engine | Status | Priority | Purpose |
| --- | --- | --- | --- |
| Identity & Access | Stable / evolving | Critical | Roles, permissions, entity and module scope |
| Entity | Planned next | Critical | Legal ownership, branding, bank and reporting context |
| Property | Stable | Maintenance | Portfolio and property workspaces |
| Unit | Stable | Maintenance | Occupancy and availability |
| Tenant | Stable | Maintenance | Tenant register and workspace |
| Lease | In progress | Critical | Agreement lifecycle and structured obligations |
| Rent / Receivables | Next | Critical | Schedules, receipts, arrears, statements, aging |
| Documents | Foundation in Lease | High | Central metadata, storage and relationships |
| Event & Audit | Foundation in Lease | High | Shared timelines and traceability |
| Notification | Planned | High | Rules, reminders and escalation |
| Finance & Invoicing | Planned | Critical | Invoices, payments, ledgers and reporting |
| Contractor | Existing / future upgrade | Medium | Supplier and contractor lifecycle |
| Project | Existing / future upgrade | Medium | Projects, milestones and approvals |
| Fleet | Planned | Medium | Vehicles, assignments and costs |
| Analytics | Planned | High | Operational and executive intelligence |
| AI Assistant | Strategic | Strategic | Natural-language insights and automation |

# 3. Current sprint — Engine 6: Lease Engine

| ID | Backlog Item | Status | Priority | Acceptance Outcome |
| --- | --- | --- | --- | --- |
| LSE-001 | Repair agreement generation | Done in build | Critical | Printable, entity-aware agreement output |
| LSE-002 | Lifecycle actions | Done in build | Critical | Activate, renew, terminate and archive |
| LSE-003 | Lease event timeline | Done in build | High | Auditable event history |
| LSE-004 | Document centre | Done in build | High | Upload and open linked lease files |
| LSE-005 | Structured obligations | Done in build | High | Responsible party, due date and status |
| LSE-006 | Notices | Done in build | High | Draft, issue and record formal notices |
| LSE-007 | Rent schedule integration | Existing / retained | Critical | Generate missing monthly receivables |
| LSE-008 | Digital signatures | Future | Medium | Signature requests and status |
| LSE-009 | Template library | Future | High | Residential, commercial, land and office templates |
| LSE-010 | AI clause and risk review | Future | Strategic | Structured legal-risk assistance |

# 4. Next sprint — Rent Engine

Receipt generation and numbering

Tenant statements and balance brought forward

Arrears workflow and reminders

Aging buckets: current, 1–30, 31–60, 61–90, 90+ days

Payment allocation and partial payments

Reconciliation and reversals with audit trail

Entity-aware bank, cash, EcoCash, ZIPIT, transfer and POS methods

# 5. Entity and Finance sequence

Entity Engine follows the Rent Engine because invoices, receipts, leases and reports must inherit the correct legal entity, branding, numbering and banking details. Finance and Invoicing will then consume trusted Lease, Rent and Entity data rather than duplicate it.

# 6. Technical debt register

| Item | Risk | Required Treatment |
| --- | --- | --- |
| Database credentials stored in config.php | High | Move secrets outside the public web root or into environment configuration. |
| Inline page CSS remains in several modules | Medium | Extract gradually during module sprints; do not perform another global rewrite. |
| Direct GET destructive actions in older pages | High | Replace with POST actions, confirmation and permissions. |
| Runtime ALTER TABLE in rent_management.php | Medium | Move schema changes into controlled migrations. |
| Inconsistent organization filters in legacy queries | High | Enforce organization/entity scope in every query and service. |

# 7. Definition of done

Architecture ownership is clear.

Migration and file list are documented.

No unrelated stable module is changed.

Syntax checks pass.

Desktop and mobile test cases pass.

Release notes and database dictionary are updated.

A restore point exists before production deployment.